GRC205 — Incident Response Planning and Ransomware Response Simulation

| Name | SANUSI ABIMBOLA |
| --- | --- |
| Student ID | 2025/GCR/12638 |
| Official student email | gcr2512638@students.icdfa.edu.ng |
| Word count | 5588 words. |

Scenario: Northbridge Skills Institute.

Role: Incident Response Lead.

All times are West Africa Time (WAT). This plan distinguishes supplied observations from hypotheses and unresolved questions.

# Task 1: Incident Classification and Initial Assessment

## 1.1 Evidence-based incident timeline

The evidence pack establishes suspicious activity and operational disruption, but it does not yet establish the attacker’s identity, the malware family, or that personal data was stolen. The times below are taken from the brief; interpretations are labelled separately.

| ID | Time | Supplied observation | Assessment and unresolved points |
| --- | --- | --- | --- |
| E01 | Day −1, 16:40 | Finance user report and mail record: unexpected payroll attachment opened on FIN-PC07. | Confirmed: attachment was opened. Hypothesis: it delivered malware. Unresolved: whether code executed; attachment hash and process history. |
| E02 | Day 0, 01:15 | Microsoft 365 audit shows finance account sign-in from unfamiliar IP and new device. | Confirmed: sign-in record exists. Hypotheses: stolen credentials, legitimate travel/device, or VPN/proxy. Unresolved: MFA result, session/token details, user confirmation. |
| E03 | Day 0, 01:35 | svc_backup account made remote administrator logons to FS01 and BAK01 outside its usual schedule. | Confirmed: unusual logons. Hypotheses: attacker misuse, scheduled/admin work, or compromised service credentials. Unresolved: source host, commands, account owner and authentication method. |
| E04 | Day 0, 01:50 | Proxy records 1.2 GB uploaded from FIN-PC07 over HTTPS to unfamiliar cloud storage. | Confirmed: volume and destination are recorded. Hypothesis: possible data staging/exfiltration. Alternative: legitimate transfer or unrelated application traffic. Unresolved: content, destination ownership and transfer purpose. |
| E05 | Day 0, 02:00 | Backup console reports successful jobs for FS01 and LMS01. | Confirmed: jobs report success. Hypothesis: usable recovery points may exist. Unresolved: integrity, malware exposure, snapshot readability and restore capability. |
| E06 | Day 0, 08:30 | EDR/helpdesk report mass file changes on FIN-PC07; .locked files and ransom note on FS01. | Confirmed: file changes and ransom note observed. Assessment: active ransomware-like incident; malware family remains unconfirmed. |
| E07 | Day 0, 08:40 | LMS login page loads, but learners cannot open materials or submit assessments; extent of LMS01 damage unknown. | Confirmed: learner-facing function is impaired. Unresolved: whether cause is FS01 dependency, LMS compromise, or both. |
| E08 | Day 0, 08:45 | Operations reports incident contact list on FS01 is inaccessible; staff phones are available; corporate email trustworthiness is unverified. | Confirmed: contact list unavailable and phones available. Response implication: use a verified out-of-band channel; do not rely on corporate email until checked. |

## 1.2 Classification and severity

Incident type: suspected ransomware with confirmed file-encryption indicators, likely endpoint/server compromise, possible credential misuse, and a potential data-exposure event. The family and initial access route are not confirmed.

| Severity | Working criteria |
| --- | --- |
| Critical | Active or likely spread across critical systems; major service outage or imminent material harm; privileged/backup compromise or credible evidence of sensitive-data exposure; urgent executive-level decisions required. |
| High | Confirmed compromise or significant disruption affecting a key service or sensitive data, but spread is contained or critical recovery options remain available. |
| Medium | Limited, contained compromise with no major service impact and a credible, bounded recovery path. |
| Low | Isolated low-impact event with no confirmed compromise or meaningful business/data impact. |

Initial severity: CRITICAL. Rationale: FS01 has .locked files and a ransom note (E06), learner assessments are unavailable (E07), suspicious privileged logons touch both FS01 and BAK01 (E03), and a 1.2 GB outbound transfer requires investigation (E04). The 11:00 examination affects 100 learners. Scope, backup safety and data exposure remain uncertain, so severity should be reassessed as evidence develops.

## 1.3 Assets and confidentiality, integrity, availability

| Asset / information | Confidentiality | Integrity | Availability | Priority / reason |
| --- | --- | --- | --- | --- |
| FIN-PC07 and finance officer account | Potential exposure because of E04 and E02; not proven. | Mass file changes observed (E06); extent unknown. | Workstation may be unusable or unsafe. | Isolate promptly; preserve volatile and endpoint evidence. |
| FS01 shared file server and stored files | Possible exposure through suspicious access; not proven. | .locked files and ransom note confirmed (E06). | Shared files affected; portal depends on FS01. | Contain and investigate early; preserve logs and affected files. |
| LMS01 / learning portal | Learner records may be in scope; no confirmed exfiltration. | Integrity of portal and content not established. | Learners cannot open materials or submit assessments (E07). | Protect learner records and assess options for 11:00 exam. |
| BAK01 / network backup repository | Possible exposure due to svc_backup logon (E03). | Backup integrity is unknown. | Network backups may be needed but are not immutable and untested for 90 days. | Restrict access; preserve backup logs; do not trust until validated. |
| Microsoft 365 identity and email | Unfamiliar sign-in (E02); data exposure not established. | Account/session integrity uncertain. | Email trustworthiness unverified (E08). | Check sign-in/MFA/session evidence; use out-of-band communications. |
| Disconnected backup from Day −3, 17:00 | Exposure not indicated in supplied evidence; verify access history. | Cleanliness and completeness need validation. | Potential recovery option, not yet tested. | Keep disconnected; validate and test in an isolated environment. |

Immediate priorities: (1) prevent further spread and protect BAK01; (2) preserve evidence; (3) confirm identity compromise and scope; (4) establish a safe route to restore priority services; (5) communicate verified information about the 11:00 examination without making unsupported claims about data theft.

## 1.4 Priority investigation questions

| Question | Evidence / check | What would change severity or scope? |
| --- | --- | --- |
| Did the payroll attachment execute code, and what ran on FIN-PC07? | Collect email headers/attachment hash, endpoint process tree, EDR telemetry, PowerShell/script logs and relevant Windows event logs. | Evidence of credential theft, persistence or lateral movement expands scope; a verified blocked/no-execution result may narrow the initial-access hypothesis. |
| Was the finance account or svc_backup compromised? | Review Microsoft 365 sign-in, MFA, risky sign-in, token/session and audit logs; source IP/device; Windows logon events; service-account usage and command history; interview account owners. | Unauthorized privileged commands or valid-token abuse strengthens critical severity and requires credential/session revocation and broader hunt. |
| What was uploaded in the 1.2 GB transfer, and did data leave the organisation? | Preserve proxy/DNS/firewall logs, destination URL/domain, flow metadata and endpoint artifacts; check cloud audit records if available; compare known legitimate transfers. | Evidence of learner/finance records staged or transferred confirms a confidentiality incident and triggers legal/privacy assessment; inconclusive logs must be reported as uncertainty. |
| Can either backup path be trusted and restored? | Preserve backup console logs; isolate backup infrastructure; validate backup catalog, timestamps and integrity; conduct controlled restore in an isolated environment. | Evidence that BAK01 or backups were altered compromises recovery and expands containment; a clean, successful test restore improves recovery confidence. |

# Task 2: Incident Response Plan and Team Responsibilities

## 2.1 Policy and operating plan

Purpose and scope. This plan coordinates detection, analysis, containment, evidence handling, eradication, recovery and lessons learned for suspected cyber incidents affecting Northbridge’s endpoints, servers, learning portal, Microsoft 365, identity systems, backups, learner information and finance records.

Objectives. Protect people and information; limit spread; preserve evidence; maintain clear decision authority; restore services from trusted sources; meet applicable legal, contractual and privacy duties; and improve readiness after the incident.

Declaration and activation. The Incident Manager declares an incident when credible evidence indicates compromise or material service disruption. E06 plus E07 meets the threshold for a Critical incident. The Incident Manager activates the CSIRT immediately, records the declaration time and rationale, notifies the executive sponsor by verified phone, and opens a numbered incident log. If the Incident Manager is unavailable, the Security Analyst may initiate emergency containment and notify the executive sponsor.

Authority and escalation. The Incident Manager coordinates priorities and approves business-impacting containment. The Security Analyst or IT Operations may immediately isolate a host/network segment where delay risks spread, recording the action and notifying the Incident Manager as soon as possible. Changes affecting the examination, broad service shutdown, external statements, ransom decisions, or production restoration require the designated executive/business owner and relevant specialist advice. Legal/privacy advisers assess reporting duties; technical staff do not make unsupported public claims.

Documentation and review. Record timestamp (WAT), actor, decision, reason, affected asset, command/change, evidence reference, approvals and outcome. Keep an evidence register and chain-of-custody record. Review the plan at least annually and after a major incident, material system change, or tabletop; assign owners and deadlines to resulting actions.

Business continuity connection. The incident plan works with business continuity by prioritising critical learning and finance services, defining safe manual or alternative arrangements, and communicating examination changes through verified channels. Recovery is not approved simply because a backup job says “success”: restoration must be tested, secure and accepted by the service owner. The four-stage structure follows the teaching deck; NIST SP 800-61 Rev. 3 aligns incident response with Detect, Respond and Recover, supported by Govern, Identify and Protect (ICDFA, slides 6–13; NIST, 2025).

## 2.2 CSIRT roles

| Role | Core responsibility | Small-team / external support |
| --- | --- | --- |
| Incident Manager (IM) | Declares incident, sets priorities, maintains decision log, coordinates CSIRT, escalates to executive sponsor. | May be a senior IT lead; deputy named in contact list. |
| Security Analyst | Triage alerts, analyse logs, hunt for indicators, recommend containment and monitor for spread. | Internal analyst; request external incident-response support if workload or expertise exceeds capacity. |
| Forensics Lead | Directs evidence collection, integrity checks, forensic imaging and chain of custody. | Use qualified external forensic provider if needed; internal staff preserve rather than casually examine evidence. |
| IT Operations Lead | Isolates hosts/segments, disables compromised accounts, rebuilds systems and executes approved recovery. | Three-person IT team; vendor support for Microsoft 365, EDR, network and backup platform. |
| Business / Learning Services Owner | Assesses learner and examination impact; sets service priorities and confirms business acceptance of recovery. | Name an examination lead and deputy. |
| Legal / Privacy Adviser | Assesses applicable notification obligations, contracts, law-enforcement contact and wording of breach statements. | External counsel/privacy specialist if no internal adviser is available. |
| Communications Lead | Prepares approved staff/learner notices, manages media enquiries and keeps messages consistent. | Use a pre-approved spokesperson and alternate phone/SMS channel. |

External support: the Incident Manager may request an incident-response/forensics firm, relevant service vendors, legal counsel and law enforcement as appropriate. Share only necessary information through approved channels, record who was contacted and preserve confidentiality.

## 2.3 RACI matrix

R = Responsible (does the work); A = Accountable (one role answerable for the outcome); C = Consulted; I = Informed. Each activity has exactly one A and at least one R.

| Activity | IM | Security Analyst | Forensics | IT Ops | Business Owner | Legal/Privacy | Comms |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Detect / alert triage | I | A/R | C | R | I | I | I |
| Analyse scope and severity | A | R | R | C | C | C | I |
| Contain systems / accounts | A | R | C | R | C | I | I |
| Collect and preserve evidence | A | C | R | R | I | C | I |
| Stakeholder communications | A | C | I | I | C | C | R |
| Assess legal/privacy reporting | I | C | C | I | C | A/R | C |
| Approve production restoration | A | C | C | R | R | C | I |
| Close incident and review actions | A/R | C | C | C | C | C | C |

## 2.4 Preparation improvements

| Improvement | Owner | Resources needed | Readiness check |
| --- | --- | --- | --- |
| Maintain an offline, accessible incident contact list and call tree. | Incident Manager | Printed secure copies; verified phone numbers; named deputies. | Quarterly call-tree test; confirm every critical role acknowledges. |
| Make backup protection and recovery testable. | IT Operations Lead | Isolated/immutable backup capability where feasible; storage; restore runbook. | Quarterly isolated restore test for FS01 and LMS01; record elapsed time, integrity and gaps. |
| Improve server and identity monitoring. | Security Analyst | EDR/server logging, central log retention, alert rules for privileged logons and large outbound transfers. | Monthly test alerts and review coverage; document server/identity log gaps. |
| Prepare secure out-of-band communications. | Communications Lead | Verified staff phone/SMS tree and pre-drafted holding statements. | Twice-yearly test that key decision-makers can be reached without corporate email. |
| Train and exercise response roles. | Incident Manager | Short role-based training; tabletop time; external facilitator if available. | Run at least one tabletop each year and track improvement actions to closure. |

# Task 3: Response Playbook and Evidence Preservation

## 3.1 Ordered response actions

Incident clock begins at 08:45 WAT on Day 0. Actions and time windows are proposed response steps, not additional observed facts. Preserve evidence before destructive changes where safe; containment must not be delayed if spread is active.

| Time / stage | Action | Owner | Approval / authority | Evidence to retain | Completion check |
| --- | --- | --- | --- | --- | --- |
| 08:45–08:50 | Declare Critical incident based on E06–E08; appoint Incident Manager; open incident ID and decision log. | Incident Manager | No additional approval for declaration; notify executive sponsor. | E01–E08 references, declaration time, first report. | Incident ID and roles recorded; executive sponsor reached by verified phone. |
| 08:50–09:00 | Use staff phones/out-of-band channel; tell staff not to use corporate email for incident decisions until checked. | Incident Manager / Comms | Incident Manager approves internal holding message. | Call log, message text, recipient list. | Critical responders acknowledge instructions. |
| 08:50–09:05 | Isolate FIN-PC07 from network; preserve power state unless forensic lead advises otherwise; prevent further use. | IT Operations | Emergency isolation permitted; log action and notify IM. | EDR snapshot, host name, user, time, isolation method. | Host no longer communicates externally; evidence preservation recorded. |
| 08:55–09:10 | Restrict/disable suspected compromised sessions and account access after preserving sign-in evidence; rotate credentials from a clean admin device if compromise is supported. | Security Analyst / IT Ops | IM authorises account/session actions; emergency action logged. | M365 audit, MFA/sign-in logs, session revocation time, change record. | No suspicious active session remains; legitimate admin access retained safely. |
| 09:00–09:15 | Protect BAK01: restrict network access and privileged use; do not run cleanup or restore jobs on it until assessed. | IT Operations | IM approval; immediate protective restriction allowed. | Backup logs, access lists, current state and timestamps. | Backup repository access limited to named responders. |
| 09:00–09:20 | Preserve volatile/endpoint/server evidence and logs: EDR, Windows logs, proxy, DNS, firewall, Microsoft 365 audit, backup console; record hashes where applicable. | Forensics Lead | Forensics Lead sets collection order; use external specialist if required. | Evidence register, original copies, hashes, collector and timestamps. | Each item has unique ID, source, collector, time and secure storage location. |
| 09:10–09:25 | Hunt for related indicators on FS01, BAK01, LMS01, identity systems and other endpoints; identify scope without mass wiping or rebuilding. | Security Analyst / Forensics | IM approves broader disruptive containment. | Queries, log exports, affected host/account list. | Initial scope and known unknowns are documented. |
| 09:15–09:30 | Investigate E04 transfer and E02/E03 logons; preserve metadata and check whether activity has a legitimate explanation. | Security Analyst / Forensics | Legal/privacy consulted if sensitive data exposure appears plausible. | Proxy/DNS/firewall data, sign-in and Windows logs, interview notes. | Finding recorded as confirmed, disproven or unresolved—not assumed. |
| 09:20–09:40 | Assess exam options with Learning Services: safe alternative access, postponement or cancellation; do not reopen LMS merely to meet 11:00 if trust is unverified. | Business Owner / IM | Business owner and executive sponsor approve exam decision; security advises on risk. | Decision log, impact assessment, approved notice. | Decision made before 11:00 and communicated through verified channels. |
| 09:30–10:00 | Set short-term containment: segment affected servers, block known malicious indicators if supported, disable compromised accounts, restrict remote admin and service-account use. | IT Operations / Security Analyst | IM approves business-impacting changes. | Firewall/EDR change records, affected assets, timestamps. | Spread indicators stop or residual risk is explicitly documented. |
| 10:00–12:00 | Validate backup options in an isolated environment; check disconnected backup from Day −3 17:00 and network backup logs without overwriting originals. | IT Operations / Forensics | IM approval for test restore; business owner consulted on priorities. | Backup catalog, hashes/integrity results, restore test log. | At least one candidate recovery point is assessed; no unverified backup is declared clean. |
| Within 24 hours | Complete scope assessment, eradicate persistence from affected systems, rebuild from trusted media/known-clean backups, patch entry points and reset credentials from clean devices. | Security Analyst / IT Ops / Forensics | IM approves eradication plan; external expertise as required. | Forensic findings, rebuild records, patch/configuration records, credential actions. | Known persistence removed; affected systems rebuilt or remain isolated with documented reason. |
| Within 24 hours and onward | Recover in phases: priority services first, enhanced monitoring, data validation, business-owner acceptance; keep affected systems isolated until criteria are met. | IT Operations / Business Owner | IM accountable for technical readiness; service owner accepts business function. | Restore logs, integrity tests, security validation, monitoring results and approval. | Recovery criteria below met before production release; rollback path available. |
| Within 24 hours | Issue approved staff/learner update and privacy/legal assessment; preserve all decisions and schedule post-incident review. | Comms / Legal / IM | Legal/privacy review formal breach claims and required notifications. | Copies of notices, recipients, advice and incident timeline. | Messages are factual; review owner and deadline assigned. |

## 3.2 Evidence register and chain of custody

Evidence should be collected by trained personnel, stored in access-controlled locations, and examined from verified copies where possible. Do not overwrite originals or use an affected system to store evidence. These evidence-preservation and containment practices are consistent with the #StopRansomware Guide (CISA et al., 2023).

| Evidence ID | Item / source | Linked observation | Proposed collection method | Collector / custodian | Collection date/time (WAT) | Status | Integrity check | Secure storage | Custody transfers |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| EV-01 | FIN-PC07 endpoint/EDR data and disk image if feasible | E01, E06 | Export EDR telemetry; forensic image using approved write-protected process if feasible; document host state before changes. | Forensics Lead | Not collected — record actual timestamp at collection | Planned / pending | Hash acquired image/export using a recorded algorithm; compare working copy to original hash. Do not invent a hash. | Restricted incident evidence repository; encrypted, access logged; originals read-only where feasible. | None yet. Record each transfer with from/to, date/time WAT, purpose, acknowledgement and seal/hash check. |
| EV-02 | Microsoft 365 sign-in, MFA, audit and session records | E02 | Export sign-in, MFA, audit, risky sign-in and session/token records for relevant time window; preserve query parameters. | Security Analyst | Not collected — record actual timestamp at collection | Planned / pending | Hash exported files; record tenant, query, export time and source; retain unmodified original export. | Restricted encrypted evidence repository; least-privilege access and audit log. | None yet. Log each transfer and verify hash on receipt. |
| EV-03 | Windows logs and remote logon details for FS01 / BAK01 | E03, E06 | Export relevant Security/System logs and available EDR/remote-admin records; record system clock and time zone. | Forensics Lead with IT Operations | Not collected — record actual timestamp at collection | Planned / pending | Hash exports; document collection tool/version and any log gaps or clock offset. | Restricted encrypted evidence repository; preserve source logs where possible. | None yet. Record each transfer, timestamp, reason and integrity verification. |
| EV-04 | Proxy, DNS and firewall records for 1.2 GB upload | E04 | Preserve proxy flow and destination metadata; query DNS/firewall logs for same time range; do not infer content from volume alone. | Security Analyst | Not collected — record actual timestamp at collection | Planned / pending | Hash exports; record source, time range, query/filter and known retention limitations. | Restricted encrypted evidence repository; access logged. | None yet. Log handovers and confirm integrity at each transfer. |
| EV-05 | Backup console job records and isolated restore results | E05 | Export job history before tests; test candidate restore only in a segregated environment, leaving source backup unchanged. | IT Operations Lead | Not collected — record actual timestamp at collection | Planned / pending | Hash logs/exports; record snapshot identifier, test environment, errors and integrity checks. Job success is not proof of recoverability. | Restricted backup/evidence location separate from affected network; access limited to named responders. | None yet. Record movement between backup custodian, tester and evidence repository. |
| EV-06 | Ransom note, sample .locked files and file-change metadata | E06 | Capture note and file paths; collect samples and metadata without executing files; preserve originals where feasible. | Forensics Lead | Not collected — record actual timestamp at collection | Planned / pending | Hash each acquired sample and export; record original path, timestamps and collection tool. | Restricted encrypted evidence repository; malware samples isolated and access-controlled. | None yet. Use sealed or access-logged transfer; verify hashes on receipt. |
| EV-07 | LMS01 service logs, application logs and learner-impact records | E07 | Export web/application/authentication logs and service health data; obtain a minimal, privacy-aware sample of failed access reports. | Security Analyst / IT Operations | Not collected — record actual timestamp at collection | Planned / pending | Hash exports; record service, time window, clock/time zone and missing telemetry. | Restricted evidence repository; learner data minimized and access restricted. | None yet. Log each transfer and access. |
| EV-08 | Incident reports, contact-list access failure and decision records | E08 | Preserve helpdesk/operations report, decision log, call-tree records and copies of approved notices. | Incident Manager / Communications Lead | Not collected — record actual timestamp at collection | Planned / pending | Hash saved records where appropriate; retain source, author, timestamp and version. | Restricted incident case folder; approved access only. | None yet. Record approvals and transfers; maintain version history. |

Chain-of-custody record for every collection and transfer: evidence ID; description and source asset; collector; actual collection date/time in WAT; method/tool and version; hash algorithm and value when applicable; original and working-copy locations; each transfer’s from/to custodian, date/time, purpose, receipt acknowledgement and integrity check. No evidence has been collected for this assignment; all entries above are proposed actions, and actual timestamps, hashes and transfer records must be completed only when collection occurs.

## 3.3 Eradication, recovery and acceptance

Eradication and scope checks: establish likely initial access; identify affected hosts/accounts and persistence; check privileged/service-account activity, scheduled tasks, remote tools and other indicators; remove malicious components only after evidence preservation; rebuild compromised hosts from trusted media where integrity cannot be established; patch the exploited path if identified; rotate credentials and revoke sessions from a clean administrative device.

Provisional recovery targets (subject to approval by the executive sponsor and service owners): restore the minimum safe learning service within 72 hours if a trusted recovery path is validated; complete full service restoration within seven days where feasible. These are planning targets, not guarantees. Proposed maximum data loss is the interval since the last verified clean recovery point; the known disconnected backup is Day −3 at 17:00, so potential data loss could exceed three days. The business owner must explicitly accept this risk, and no production restoration may proceed from a backup that has not passed isolated security and integrity checks. If targets cannot be met safely, communicate revised estimates and continuity alternatives.

Recovery acceptance criteria: (1) system rebuilt or validated from a trusted source; (2) backup restore test completed and data integrity checked; (3) no known active indicators or unauthorised privileged sessions remain; (4) required security controls, logging and EDR are operating; (5) vulnerability/patch checks completed; (6) enhanced monitoring is in place with a named owner and period; (7) service owner confirms the required business functions and data are correct; (8) Incident Manager records approval and rollback plan. A successful backup-job status alone is insufficient. If criteria fail, keep the service isolated and continue investigation.

# Task 4: Stakeholder Communication and Escalation

## 4.1 Communication matrix

| Stakeholder | When | Channel | Owner | Content | Control |
| --- | --- | --- | --- | --- | --- |
| Executive sponsor / management | Immediate, then at decision points | Verified phone; follow with approved written record when email is trusted | Incident Manager | Critical severity, scope, service impact, decision needed, known unknowns, next update time. | No unsupported claims; record decisions and approval. |
| CSIRT and IT staff | Immediate; updates every 30–60 minutes during active containment | Verified phone/SMS or agreed out-of-band channel | Incident Manager | Tasks, affected assets, do-not-do instructions, evidence handling and escalation route. | Confirm receipt; use one decision log. |
| Learners / examination cohort | Before 11:00 decision; update when facts change | Approved LMS banner only if trusted, plus verified SMS/website channel | Communications Lead with Learning Services | Whether the examination proceeds, postponement/cancellation details, safe next steps and next update time. | Do not speculate about personal-data exposure. |
| Teaching and administrative staff | As soon as operational instructions are approved | Phone/SMS tree; approved staff notice | Communications Lead | What systems to avoid, how to report suspicious activity, service status and approved learner response. | Do not forward ransom notes or investigate independently. |
| Legal / privacy adviser | As soon as possible after E02/E04 are triaged; update on new evidence | Verified phone and secure approved channel | Incident Manager | Potential personal-data exposure, affected systems, evidence and uncertainty. | Adviser determines applicable obligations, recipients and deadlines. |
| Service providers / external IR / cloud and backup vendors | Early where relevant; as scope clarifies | Known support contacts and verified support portal/phone | IT Operations Lead | Technical indicators, affected tenant/system, logs to preserve, containment requests. | Verify identity and authority before sharing data; record ticket IDs. |
| Regulators / law enforcement, if indicated | Timing decided by legal/privacy advice and incident facts | Official verified reporting channels | Legal/Privacy Adviser; executive approval as required | Factual incident details and supported evidence; comply with applicable rules. | Do not assert a statutory deadline without confirming jurisdiction and applicability. |
| Media / public | Only when necessary and approved | Single spokesperson; approved statement | Communications Lead | Brief verified holding statement and where to obtain updates. | No staff speculation; preserve consistency and privacy. |

## 4.2 Executive briefing (150–200 words)

At 08:45 WAT on Monday, Northbridge Skills Institute is managing a Critical suspected ransomware incident. EDR/helpdesk reports show mass file changes on FIN-PC07, while FS01 contains .locked files and a ransom note (E06). Learners can reach the LMS login page but cannot open materials or submit assessments (E07). The 11:00 examination for 100 learners is therefore at immediate risk.

The incident may extend beyond file encryption. A finance account signed in from an unfamiliar IP and device (E02), the svc_backup account made unusual administrator logons to FS01 and BAK01 (E03), and FIN-PC07 uploaded 1.2 GB to unfamiliar cloud storage (E04). These records warrant investigation but do not, by themselves, prove data theft or identify the attacker. Backup job reports show success, but neither backup path has been tested recently and recoverability is not established (E05).

The response team is isolating affected assets, protecting backups, preserving logs and validating the scope. Management must decide the examination arrangement with Learning Services; an unverified system or backup must not be returned to service solely to meet the scheduled time. We will provide the next update through verified phone channels by 09:15 WAT. Legal/privacy advice will assess any reporting obligations as evidence develops.

Word count: 199 words.

## 4.3 Learner notice (100–150 words)

Northbridge Skills Institute is investigating a technical incident affecting access to learning materials and assessment submission. The 11:00 examination for the affected cohort is under urgent review. Please do not repeatedly attempt to submit work while the service is unavailable. We will confirm whether the examination will proceed, be postponed or be rescheduled through the Institute’s verified SMS channel and official website once a decision has been approved.

Do not open unexpected attachments or respond to messages claiming to offer a fix. If you receive a suspicious message, report it to the helpdesk using the usual phone contact. We are investigating the incident and have not yet confirmed its full scope. We will provide a further update by 10:00 WAT, or sooner if a decision is made. Please follow only official Institute updates.

Word count: 133 words.

Escalation and privacy rule: operational notices explain service status and practical next steps. A formal breach notification is separate and must be assessed by the Legal/Privacy Adviser against the applicable jurisdiction, contract and evidence. Do not claim that data was or was not stolen until the investigation supports that statement.

# Task 5: Tabletop Exercise and Improvement Plan

## 5.1 Exercise design (60 minutes)

Purpose: test decision authority, evidence preservation, backup protection, service continuity, communications and escalation under pressure. This is a simulation, not a record of a real incident.

Participants: Incident Manager, Security Analyst, Forensics Lead, IT Operations Lead, Learning Services owner, Legal/Privacy Adviser and Communications Lead. Each participant role is played individually for this assignment; decisions below are simulated.

| Exercise time | Activity / inject | Expected focus |
| --- | --- | --- |
| 0–10 min | Read initial evidence E01–E08 and establish incident command. | Classify severity, name decision owner, use WAT timestamps, confirm out-of-band contact. |
| Minute 10 | Management asks to reopen the learning portal before the 11:00 examination even if the latest backup is unverified. | Resist unsafe recovery; provide options and escalate examination decision. |
| 10–20 min | Investigate possible account compromise, backup exposure and outbound transfer. | Preserve evidence; state facts separately from hypotheses; set scope questions. |
| Minute 20 | Attacker claims to hold all 1,800 learner records and threatens publication in 12 hours; screenshot authenticity is unknown. | Treat as unverified claim; preserve screenshot and metadata; investigate exfiltration; involve legal/privacy. |
| 20–35 min | Review containment, evidence register and communications draft. | Check authority, chain of custody, stakeholder updates and decision logging. |
| Minute 35 | Test restoration of latest network backup fails with an unreadable snapshot error. | Do not rely on that backup; isolate it, preserve logs, assess disconnected backup and alternate recovery. |
| 35–45 min | Agree recovery priorities and safe service alternatives. | Define acceptance criteria, owner and rollback; avoid premature production restoration. |
| Minute 45 | Social media claims exam is cancelled; journalist asks whether learner information was exposed. | Use approved holding statement; do not confirm unverified claims; legal/privacy assesses obligations. |
| Custom inject, minute 50 | The verified out-of-band contact list has two outdated numbers and the Communications Lead cannot reach the examination owner immediately. | Use deputy/escalation tree; record delay; identify contact-list test improvement. |
| 50–60 min | Review decisions against success criteria; assign improvements and review deadline. | Capture owners, deadlines, measurable completion evidence and closure authority. |

## 5.2 Success criteria

Critical incident is declared and a named Incident Manager is active within five minutes of exercise start.

All five or more key decisions are recorded with owner, rationale, communication and impact.

No participant authorises production restoration from an unverified or failed backup.

Evidence is assigned unique IDs and a custodian; original evidence is preserved and transfers are recorded.

Learner/executive/media messages distinguish confirmed facts from unresolved data-exposure claims.

At least five improvement actions have a named owner, priority, target date and measurable completion evidence.

## 5.3 Simulated decision log

| Inject | Decision | Owner | Rationale | Communication | Effect |
| --- | --- | --- | --- | --- | --- |
| Minute 10: pressure to reopen LMS | Keep LMS unavailable until a trusted recovery point and security validation are established; offer an approved postponement/alternative. | Incident Manager; Learning Services owner approves exam arrangement. | E05 is only a job-success report; restoration has not been tested. Availability pressure does not justify unsafe recovery. | Notify executive sponsor and affected learners via verified channels. | Avoids reintroducing compromised files; may require postponement. |
| Minute 20: attacker claims 1,800 records | Treat claim and screenshot as unverified; preserve screenshot, URL, timestamp and message; investigate outbound-transfer evidence. | Security Analyst; Legal/Privacy consulted. | E04 establishes upload volume but not content; claim alone does not prove exfiltration. | Tell management investigation is active; no public confirmation of theft. | Maintains evidence-led assessment and prepares privacy review. |
| Minute 35: network backup restore fails | Stop relying on that snapshot; preserve error/logs; test the disconnected backup in isolation and assess alternatives. | IT Operations Lead; Incident Manager accountable. | Failed restore shows that a successful job status is not proof of recoverability. | Update management on revised recovery estimate; keep service isolated. | Prevents restoration from a known failed point and informs recovery planning. |
| Minute 45: journalist/social post | Use approved holding statement; direct media to spokesperson; correct false exam information only after Learning Services confirms decision. | Communications Lead; Incident Manager approves. | Social media post is not an official service decision; data exposure remains unresolved. | Notify learners and staff through verified official channels. | Reduces rumours and prevents inconsistent disclosure. |
| Minute 50: stale contact list | Use deputy contact route and staff phone tree; verify new numbers after the exercise. | Incident Manager; Communications Lead owns action. | Contact list on FS01 is unavailable (E08), and custom inject reveals stale out-of-band details. | Notify executive sponsor and log contact failure. | Exposes readiness gap and drives measurable contact-list improvement. |

## 5.4 Improvement plan and post-incident review

| Priority | Action | Owner | Target completion | Measurable evidence of completion |
| --- | --- | --- | --- | --- |
| P1 – Critical | Test offline/disconnected backup restoration and record integrity results. | IT Operations Lead | Within 14 days | Successful isolated restore of FS01 and LMS01 documented with duration, validation results and remediation for failures. |
| P1 – Critical | Restrict and review svc_backup privileges; separate backup administration from normal server administration where feasible. | IT Operations Lead + Security Analyst | Within 7 days | Access review signed off; unnecessary privileges removed; privileged-use alert tested. |
| P1 – Critical | Complete server EDR/logging coverage and alert on unusual privileged logons and large outbound transfers. | Security Analyst | Within 30 days | Coverage report identifies all in-scope servers; two test events trigger documented alerts. |
| P2 – High | Create and test a secure out-of-band contact list with deputies and examination decision owner. | Communications Lead | Within 7 days | Call-tree exercise reaches all critical roles; outdated numbers corrected; results recorded. |
| P2 – High | Agree examination continuity options and approval route with Learning Services. | Learning Services Owner | Within 14 days | Approved one-page decision tree names decision-maker, alternate venue/process and learner-notification channel. |
| P2 – High | Run a tabletop focused on suspected exfiltration, backup failure and media questions. | Incident Manager | Within 45 days | Exercise report records timed decisions, at least five actions and assigned owners. |
| P3 – Medium | Prepare evidence collection checklists and chain-of-custody forms for endpoint, identity, server and proxy evidence. | Forensics Lead | Within 21 days | Four checklists/forms reviewed and a sample evidence item traced through custody without missing fields. |

Post-incident review deadline: within 10 business days after stable recovery, or earlier if required by management or legal/privacy advice. The Incident Manager chairs the review; all CSIRT roles and affected business owners contribute. Review the timeline, impact, decisions, evidence gaps, communications, restoration results and success criteria. The Incident Manager tracks actions and closes each only after the named owner provides the specified evidence; the executive sponsor reviews overdue Critical/High actions. Lessons learned are fed back into the plan and next exercise.

# Task 6: Case Study Analysis and Critical Reflection

The slide 16 case describes a 2,500-employee healthcare organisation hit by a Ryuk ransomware variant after an employee opened a phishing attachment. The malware persisted and moved laterally for 72 hours before encryption. Three strengths stand out. First, endpoint detection and response (EDR) alerts triggered the response on Day 4, and the team isolated network segments and quarantined affected systems. Second, offline backups were verified and used to rebuild systems, avoiding ransom payment. Third, a Day 14 review led to an updated response plan, further training and threat-intelligence sharing (ICDFA, GRC105 teaching deck, slide 16).

Two limitations are also evident. Detection came after roughly three days of lateral movement, indicating that monitoring did not identify the compromise early enough. Incomplete asset inventory, encrypted email, slower-than-expected backup restoration and coordination with an external forensic provider also complicated the response. Northbridge should maintain an accurate asset inventory with named system owners and test isolated backups through timed restoration exercises. It should also prepare secure out-of-band communications before an incident.

Critical systems were restored within 72 hours, but full restoration took seven days. These are different milestones: restoring priority services does not mean every system is safe or fully operational. Northbridge should require clean builds, data-integrity checks, functioning security controls, enhanced monitoring and business-owner approval before production recovery.

The case says no patient data exfiltration was confirmed, but that does not prove theft was impossible. Investigators should review firewall, proxy, DNS, endpoint and authentication logs; check for unusual outbound transfers or data staging; examine affected systems and forensic images; and document investigative limits. Legal and privacy advisers should assess the evidence and notification duties.

After the tabletop, Northbridge should revise any decision to restore services simply because backups are available. The Incident Manager should require a successful test restore, integrity checks and security validation before production recovery, balancing speed with eradication and evidence preservation (ICDFA, GRC105 teaching deck, slides 11 and 16).

# References

Cybersecurity and Infrastructure Security Agency (CISA), Federal Bureau of Investigation (FBI), National Security Agency (NSA), and international partners. (2023). #StopRansomware Guide. https://www.cisa.gov/stopransomware/ransomware-guide

International Cybersecurity and Digital Forensics Academy (ICDFA). (n.d.). GRC105 Incident Management and Business Continuity: Incident Response Planning [Week 20 teaching slides], especially slides 6–13 and 16.

National Institute of Standards and Technology (NIST). (2025). Incident Response Recommendations and Considerations for Cybersecurity Risk Management: A CSF 2.0 Community Profile (SP 800-61 Rev. 3). https://doi.org/10.6028/NIST.SP.800-61r3